# Industrial-Grade Recommendation Architecture for Sports Social Platform

User prompt summary:
A real scalable backend for mobile and web that recommends reels, posts, players, and grounds for a sports social platform where users can book grounds, find teams, follow players, and interact socially.

Recommended architecture:
1. Do not build a single recommendation engine.
2. Build a unified recommendation platform with 4 services:
- Reels recommender
- Posts recommender
- Players recommender
- Grounds recommender

Core architecture:
User Events -> Kafka -> Feature Store -> Specialized Recommenders -> API Gateway -> App/Web

For reels:
Signals: watch time, replay, like, save, share, comment, follow creator, sport, region
Approach: candidate generation (embeddings + FAISS/Milvus) + ranking (XGBoost/LightGBM)

For posts:
Signals: follows, freshness, trending, sport relevance, engagement
Approach: feed ranking with LightGBM ranker

For players:
Signals: follows, same sport, nearby, played together, mutuals
Approach: graph recommendation using Neo4j + embeddings

For grounds:
Signals: bookings, preferences, demographics, context, social graph
Approach: hybrid recommender (rules + ML ranking + collaborative filtering + geo search)

Backend stack:
- Main backend: Node.js (or NestJS)
- Recommendation microservices: Python + FastAPI
- Database: MongoDB
- Graph DB: Neo4j
- Cache: Redis
- Event streaming: Kafka
- Search: Elasticsearch
- Vector DB: Milvus / FAISS
- ML: XGBoost / LightGBM
- Deployment: Docker + Kubernetes

Implementation phases:
Phase 1:
Track all events:
view_reel, watch_time, like_post, save_post, follow_user, book_ground, search_ground, join_team, profile_view

Phase 2:
Feature store:
User features: sport interests, location, skill, follows, bookings
Item features: reel, post, player, ground metadata

Phase 3:
Train ranking models:
Preferred: XGBoost ranker

Best practices:
- Separate recommendation from main API
- Use microservices
- Real-time event ingestion
- Offline training + online inference
- Redis caching
- Explainable ranking
- A/B testing